AIRA — AI Companion Project Roadmap

Autonomous Intelligent Response Agent Privacy-first, self-hosted AI companion. JARVIS-inspired. Sarcastic. Loyal. Opinionated. Always watching. Always local.

🎯 Project Vision

AIRA is not a chatbot. AIRA is a digital companion — a presence that lives on your desktop, sees what you see, argues when you’re wrong, and genuinely helps you create better work. She has opinions about your code, your design choices, and your sleep schedule. She remembers your debates. She knows when you’re in flow and when you’re stuck. She is autonomous, interruptive, and uniquely yours.

Core Philosophy: - Presence over Prompting — AIRA sees and responds, not just replies - Opinionated over Obedient — She argues, debates, and challenges you - Bond over Transaction — Long-term relationship memory, not just context windows - Local-first Privacy — Your screen never leaves your machine (Never VPS-dependent) - Remote Hand — Command her from anywhere via Telegram, receive results via Email/WhatsApp/Telegram

⚠️ CRITICAL — Architecture Decisions (Locked)

Deployment Strategy: Local-Only

- AIRA lives on your laptop permanently (24GB RAM i5 7th Gen)

- No VPS migration for core services — Screen capture requires local presence

- VPS reserved only for future webhook relays if WhatsApp Business API required

- Environment-agnostic code via .env (MODE=local|hybrid) for flexibility

Vision Architecture: Always-On

- Real-time screen capture: Every 5 seconds (not on-demand)

- Model: llama3.2-vision (Ollama local, ~4GB RAM)

- Analysis: Continuous background processing

- Storage: Tier 5 memory (timestamped activity history)

- Privacy Mode: Instant pause toggle for sensitive work

Interrupt System: Unlimited (Configurable)

- Mode: Unlimited (she speaks whenever she has something to say)

- Configurable via .env: INTERRUPT_MODE=unlimited|conservative

- Smart filtering: Confidence threshold >90% for proactivity

- Context awareness: Presence detection (delays if you’re coding)

Remote Access Architecture: The Remote Hand

Inbound: Telegram Bot (polling mode, no public URL needed) Outbound: Multi-channel router (Email/WhatsApp/Telegram) Security: User ID whitelist, command sandbox, confirmation gates for destructive actions

WhatsApp Strategy: Hybrid

- Remote commands (Telegram): WhatsApp Web (Playwright, headless, reliable)

- Local voice commands: WhatsApp Desktop (PyAutoGUI, visual feedback)

- Fallback: Email for attachments/file reports

Design Philosophy: Living Companion

- Kill the robot aesthetic: Replace Canvas particle globe with CSS breathing orb

- Glassmorphism: Frosted panels, soft gradients, ambient glow

- Typography: Humanist (Inter) + Tech (Rajdhani) mix

- Layout: Preserve 3-panel structure, reskin with glassmorphism

- Camera: OFF by default (privacy), toggle to activate

Current Status Summary

| Phase | Name | Status | Notes |
| --- | --- | --- | --- |
| Phase 1 | Environment Setup | ✅ Complete | 24GB RAM, i5 7th Gen confirmed adequate |
| Phase 2 | Core Backend + LLM | ✅ Complete | Groq + Ollama fallback |
| Phase 3 | ChromaDB Memory | ✅ Complete | Tier 3 semantic memory |
| Phase 4 | WebSocket Real-Time Chat | ✅ Complete | Streaming tokens |
| Phase 5 | TTS Voice Output | ✅ Complete | ElevenLabs Sarah |
| Phase 6A | PWA Frontend + Dashboard | 🔵 In Progress | Redesign: Glassmorphism + CSS Orb |
| Phase 6B | Agentic Tools + Remote | 🔲 Not Started | Expanded: Telegram, WhatsApp, Email, Desktop |
| Phase 6C | Vision & Perception Engine | 🔲 Not Started | Always-on 5s capture |
| Phase 6D | Companion Personality Core | 🔲 Not Started | Unlimited interrupts, belief system |
| Phase 7 | Docker + Compose | 🔲 Not Started | VPS-ready containerization |
| Phase 8 | Nginx + Deployment | 🔲 Not Started | Optional VPS relay only |
| Phase 9 | Hardening + Security | 🔲 Not Started | Remote access security audit |
| Phase 10 | Final Polish | 🔲 Not Started | Bond tuning |

Stack

| Layer | Technology | Status | Notes |
| --- | --- | --- | --- |
| Backend | FastAPI (Python) | ✅ Live |  |
| Primary LLM | Groq API — meta-llama/llama-4-scout | ✅ Live |  |
| Fallback LLM | Ollama — llama3.2 (local) | ✅ Live |  |
| Vision Model | Ollama — llama3.2-vision | 🔲 Phase 6C | 4GB RAM, 5s capture intervals |
| Vector Memory | ChromaDB | ✅ Live |  |
| Relational DB | SQLite (SQLAlchemy) → PostgreSQL Phase 8 | ✅ Live |  |
| Auth | JWT + bcrypt | ✅ Live |  |
| Cache / Broker | Redis | ✅ Live | Command queue for remote |
| TTS | Gemini 3.1 Flash TTS (Primary) | ✅ Live | Prompt-controlled personality, Urdu/English code-switching |
| TTS Fallback | ElevenLabs API — Multilingual v2 | ✅ Live | Fallback if Gemini preview unavailable |
| STT | Whisper multilingual | ✅ Built |  |
| Wake Word | openWakeWord | ✅ Built |  |
| News Feed | RSS parser — BBC + Dawn | ✅ Live |  |
| Screen Capture | MSS + Pillow | 🔲 Phase 6C | 5s intervals, always-on |
| Desktop Control | PyAutoGUI | 🔲 Phase 6B | WhatsApp Desktop automation |
| Browser Automation | Playwright | 🔲 Phase 6B | WhatsApp Web headless |
| Remote Command | python-telegram-bot | 🔲 Phase 6B | Polling mode |
| Notification Router | aiosmtplib + Playwright | 🔲 Phase 6B | Email/WhatsApp/Telegram |
| IDE Integration | VS Code CLI bridge | 🔲 Phase 6B | File context, presence detection |
| Frontend | PWA 3-panel dashboard | 🔵 Phase 6A | Glassmorphism redesign |
| Containerization | Docker + Compose | 🔲 Phase 7 | Environment-agnostic |

File Structure — Current State

aira-project/
├── core/
│   ├── config.py             ✅ Updated --- ElevenLabs vars
│   ├── database.py           ✅
│   ├── auth.py               ✅
│   └── chroma.py             ✅
├── models/
│   ├── schemas.py            ✅ + RemoteCommand, Notification schemas
│   └── user.py               ✅
├── routes/
│   ├── auth.py               ✅
│   ├── chat.py               ✅
│   ├── ws.py                 ✅
│   ├── tts.py                ✅
│   ├── stt.py                ✅
│   ├── wake.py               ✅
│   ├── news.py               ✅
│   ├── tools.py              🔲 Phase 6B --- Tool execution
│   ├── vision.py             🔲 Phase 6C --- Screen analysis
│   ├── personality.py        🔲 Phase 6D --- Mood, beliefs
│   └── remote.py             🔲 Phase 6B --- Command status/health
├── services/
│   ├── groq_service.py       ✅
│   ├── memory_service.py     ✅
│   ├── connection_manager.py ✅
│   ├── tts_service.py        ✅
│   ├── stt_service.py        ✅
│   ├── wake_service.py       ✅
│   ├── tools_service.py      🔲 Phase 6B --- Tool dispatcher
│   ├── vision_service.py     🔲 Phase 6C --- 5s capture + VLM
│   ├── desktop_service.py    🔲 Phase 6B --- PyAutoGUI (local)
│   ├── ide_service.py        🔲 Phase 6B --- VS Code context
│   ├── telegram_service.py   🔲 Phase 6B --- Bot polling IN
│   ├── whatsapp_web_service.py    🔲 Phase 6B --- Playwright remote
│   ├── whatsapp_desktop_service.py 🔲 Phase 6B --- PyAutoGUI local
│   ├── notification_service.py     🔲 Phase 6B --- Multi-channel router
│   ├── remote_command_service.py   🔲 Phase 6B --- Security layer
│   ├── security_service.py         🔲 Phase 6B --- Presence detection
│   └── personality_service.py      🔲 Phase 6D --- Unlimited interrupts
├── personality/
│   ├── beliefs.py            🔲 Phase 6D --- Core opinions
│   ├── moods.py              🔲 Phase 6D --- Emotional tracking
│   ├── debate.py             🔲 Phase 6D --- Argumentation
│   └── relationship.py       🔲 Phase 6D --- Bond depth
├── static/
│   ├── index.html            🔵 Phase 6A --- **Glassmorphism redesign**
│   ├── css/                  🔲 Phase 6A --- Extracted styles (optional)
│   ├── js/                   🔲 Phase 6A --- Extracted scripts (optional)
│   ├── manifest.json         ✅
│   ├── sw.js                 ✅
│   ├── icon-192.png          ✅
│   └── icon-512.png          ✅
├── data/
│   ├── aira.db               ✅
│   ├── chroma/               ✅
│   └── whatsapp_session/     🔲 Phase 6B --- Persistent cookies
├── main.py                   ✅ Updated --- all routers + telegram startup
├── .env                      ✅ Updated --- See Environment Variables
└── requirements.txt          ✅ Updated --- playwright, python-telegram-bot, aiosmtplib

Environment Variables (.env)

# Core
MODE=local  # local | hybrid
GROQ_API_KEY=your_key
ELEVENLABS_API_KEY=your_key
ELEVENLABS_VOICE_EN=EXAVITQu4vr4xnSDxMaL

# Database
DATABASE_URL=sqlite:///./data/aira.db

# Redis (for remote command queue)
REDIS_URL=redis://localhost:6379/0

# Vision
VISION_MODEL=llama3.2-vision
VISION_CAPTURE_INTERVAL=5  # seconds
VISION_PRIVACY_MODE=false

# Interrupt System
INTERRUPT_MODE=unlimited  # unlimited | conservative
INTERRUPT_CONFIDENCE_THRESHOLD=0.9

# Remote Access --- Telegram (Inbound)
TELEGRAM_BOT_TOKEN=your_bot_token
TELEGRAM_USER_ID=your_numeric_id

# Remote Access --- Email (Outbound)
SMTP_HOST=smtp.gmail.com
SMTP_PORT=587
SMTP_USER=you@gmail.com
SMTP_PASSWORD=app_password
DEFAULT_EMAIL=you@gmail.com

# Remote Access --- WhatsApp (Outbound)
WHATSAPP_ENABLED=true
WHATSAPP_SESSION_PATH=./data/whatsapp_session
WHATSAPP_DEFAULT_PHONE=+923001234567
WHATSAPP_REMOTE_METHOD=web      # web | desktop
WHATSAPP_LOCAL_METHOD=desktop   # web | desktop

# Security
REMOTE_CONFIRM_DESTRUCTIVE=true
REMOTE_PRESENCE_DETECTION=true
ALLOWED_COMMANDS=screenshot,list_downloads,check_news,status,organize_downloads

API Endpoints — Current & Planned

| Method | Route | Auth | Status | Description |
| --- | --- | --- | --- | --- |
| GET | /health | None | ✅ | Server + DB status |
| POST | /auth/register | None | ✅ | Register user |
| POST | /auth/login | None | ✅ | Login → JWT |
| POST | /chat/ | JWT | ✅ | Send message |
| GET | /chat/status | JWT | ✅ | Memory tier status |
| DELETE | /chat/context | JWT | ✅ | Clear context |
| WS | /ws/chat | JWT | ✅ | Streaming chat |
| POST | /tts/speak | JWT | ✅ | ElevenLabs TTS |
| POST | /stt/transcribe | JWT | ✅ | Whisper → text |
| WS | /ws/wake | JWT | ✅ | openWakeWord |
| GET | /news/headlines | JWT | ✅ | RSS feed |
| POST | /tools/execute | JWT | 🔲 Phase 6B | Execute tool |
| POST | /desktop/action | JWT | 🔲 Phase 6B | Click, type, screenshot |
| GET | /vision/status | JWT | 🔲 Phase 6C | Vision system status |
| POST | /vision/analyze | JWT | 🔲 Phase 6C | Manual trigger (backup) |
| GET | /personality/state | JWT | 🔲 Phase 6D | Current mood |
| POST | /personality/feedback | JWT | 🔲 Phase 6D | Rate suggestion |
| GET | /remote/status | JWT | 🔲 Phase 6B | Pending remote commands |
| POST | /remote/confirm | JWT | 🔲 Phase 6B | Confirm destructive cmd |
| GET | / | None | ✅ | PWA index.html |

Memory Architecture (5 Tiers)

| Tier | Storage | Description | Status |
| --- | --- | --- | --- |
| Tier 1 | RAM | Active conversation window | ✅ Live |
| Tier 2 | SQLite | Compressed session summaries | ✅ Live |
| Tier 3 | ChromaDB | Semantic vector long-term memory | ✅ Live |
| Tier 4 | SQLite | Relationship memory — debates, preferences | 🔲 Phase 6D |
| Tier 5 | SQLite | Screen activity history — continuous 5s logs | 🔲 Phase 6C |

Phase Checklist (Updated)

✅ Phase 1 — Environment Setup

- ☒ VS Code + Cursor installed

- ☒ Python, Node.js, Git configured

- ☒ Ollama installed with llama3.2 + llama3.2-vision

- ☒ Groq API key obtained

- ☒ Redis installed

- ☒ Hardware confirmed: 24GB RAM, i5 7th Gen (adequate for vision)

✅ Phase 2 — Core Backend + LLM Integration

- ☒ Full project structure

- ☒ .env + core/config.py (environment-based)

- ☒ SQLAlchemy + SQLite database

- ☒ Pydantic schemas + User model

- ☒ Groq primary + Ollama fallback

- ☒ Tier 1 + Tier 2 memory

- ☒ JWT auth — register + login + protected routes

✅ Phase 3 — ChromaDB Tier 3 Memory

- ☒ ChromaDB client + embeddings via Ollama

- ☒ Tier 3 write after Tier 2 compression

- ☒ Semantic search injected into chat context

✅ Phase 4 — WebSocket Real-Time Chat

- ☒ /ws/chat with JWT auth

- ☒ Streaming tokens from Groq

- ☒ Multi-session connection manager

✅ Phase 5 — TTS Voice Output

- ☒ ElevenLabs API integrated — Sarah voice

- ☒ POST /tts/speak → MP3

- ☒ AudioContext autoplay fix

🔵 Phase 6A — PWA Frontend Redesign (COMPANION UI)

- ☐ Kill Canvas particle globe → CSS breathing orb (GPU only)

- ☐ Glassmorphism theme — backdrop-filter, frosted panels

- ☐ Typography refresh — Inter + Rajdhani (softer)

- ☐ Camera OFF by default — privacy toggle

- ☐ Bottom navigation — dock style (like reference)

- ☐ Canvas/Artbox area — for images/graphs display

- ☐ State-based orb — idle/listening/thinking/speaking CSS animations

- ☐ Responsive mobile — preserved swipe drawer

🔲 Phase 6B — Agentic Tools + Remote Hand

Local Tools: - [ ] services/tools_service.py — tool dispatcher - [ ] Tool: Web search (DuckDuckGo) - [ ] Tool: File operations (read/write/organize) - [ ] Tool: System commands (whitelisted) - [ ] Tool: Weather/Time

Desktop Automation: - [ ] services/desktop_service.py — PyAutoGUI wrapper - [ ] Tool: Screenshot capture - [ ] Tool: Click, type, scroll - [ ] Tool: Application launch

IDE Integration: - [ ] services/ide_service.py — VS Code context bridge - [ ] Tool: Get current file content - [ ] Tool: Get errors/warnings - [ ] Tool: Presence detection (typing status)

Remote Access (The Remote Hand): - [ ] services/telegram_service.py — Bot polling (inbound commands) - [ ] services/whatsapp_web_service.py — Playwright headless (remote out) - [ ] services/whatsapp_desktop_service.py — PyAutoGUI (local out) - [ ] services/notification_service.py — Multi-channel router - [ ] services/remote_command_service.py — Security sandbox - [ ] services/security_service.py — Presence detection, confirmation gates - [ ] routes/remote.py — Command status endpoints

Features: - [ ] Telegram: “Screenshot and email me” - [ ] WhatsApp Web: Remote urgent alerts - [ ] WhatsApp Desktop: Local voice-triggered messages - [ ] Email: File reports, attachments - [ ] Smart routing: Context-aware channel selection

🔲 Phase 6C — Vision & Perception Engine (Always-On)

- ☐ services/vision_service.py — 5-second capture loop

- ☐ MSS/Pillow high-speed screenshots

- ☐ Ollama llama3.2-vision integration

- ☐ UI element detection

- ☐ Activity classification (coding, browsing, video call)

- ☐ Tier 5 memory: Timestamped activity log

- ☐ Privacy mode: Instant pause on sensitive apps

- ☐ Proactive trigger system (unlimited mode, >90% confidence)

🔲 Phase 6D — Companion Personality Core

- ☐ personality/ module structure

- ☐ beliefs.py — Core values (“Clean code > clever code”)

- ☐ moods.py — Emotional state tracking

- ☐ debate.py — Argumentation framework

- ☐ relationship.py — Bond depth scoring

- ☐ services/personality_service.py — Unlimited interrupt engine

- ☐ Configurable interrupt modes (.env)

- ☐ Context-aware tone modulation

🔲 Phase 7 — Docker + Compose

- ☐ Dockerfile for FastAPI

- ☐ docker-compose.yml — app + ChromaDB + Redis

- ☐ Environment variable injection

- ☐ Volume mounts for persistence

- ☐ Note: Local deployment only (no VPS migration)

🔲 Phase 8 — Optional VPS Relay (Future)

- ☐ Hetzner VPS provisioned (webhook relay only)

- ☐ Domain + DNS (optional)

- ☐ SSL via Let’s Encrypt

- ☐ Nginx reverse proxy

- ☐ Scope: Telegram webhook endpoint only, not core AIRA

🔲 Phase 9 — Hardening + Security

- ☐ Rate limiting — auth + chat

- ☐ Remote access audit logging

- ☐ Screen capture privacy audit

- ☐ Command sandboxing

- ☐ Input sanitization

- ☐ Memory pruning strategy

🔲 Phase 10 — Final Polish

- ☐ Bond calibration (unlimited vs conservative tuning)

- ☐ Conversation export

- ☐ PWA offline mode

- ☐ Documentation

Usage Scenarios (Target Behavior)

Scenario 1: Design Critique (Local)

Harris is in Photoshop. - AIRA (sees screen): “That gradient is… a choice. Have you tried a darker palette?” - Harris: “I like it bright.” - AIRA: “You said that about the last project too, then changed it after client feedback. Just saying.”

Scenario 2: Remote Command (Away)

Harris at grocery store: - Harris [Telegram]: “AIRA check if my download finished and WhatsApp me the screenshot” - AIRA [WhatsApp Web]: [Image showing download at 100%] “Done. 3.2GB file saved to Downloads.”

Scenario 3: Local WhatsApp (Voice)

Harris at desk: - Harris: “Hey AIRA, WhatsApp John that I’m running late” - AIRA opens WhatsApp Desktop, types, sends (visual confirmation) - AIRA: “Sent. You really should manage your time better.”

Scenario 4: Autonomous Help (With Confirmation)

Harris is away, downloads folder chaos: - AIRA (sees 47 old screenshots): “I’m organizing your downloads. Move to /old/?” - [No response for 10s] - AIRA [Telegram]: “Confirm: Organize 47 files? Reply /yes or /no” - Harris [Telegram]: “/yes” - AIRA: “Done. You’re welcome.”

Scenario 5: Code Help (Presence Aware)

Harris stuck on bug for 20 min: - AIRA (sees VS Code, no typing for 20 min): “You’re looping through that array twice. Want help?” - Harris: “Not now.” - AIRA: “Okay. But it’s been 20 minutes.” - [Harris starts typing again] - AIRA [waits 5 min before next suggestion]

Privacy & Trust Principles

| Principle | Implementation |
| --- | --- |
| Local-first | All screen analysis runs locally (Ollama). Never upload screenshots to cloud. |
| Selective cloud | Only chat text → Groq, never screenshots. |
| User control | Pause capture anytime, incognito mode, camera OFF by default. |
| Remote security | Telegram User ID whitelist only. Destructive commands require confirmation. |
| Transparency | Audit log of all remote commands, screen access, and autonomous actions. |
| No training | User data never used to train external models. |
| VPS Independence | Core functionality (vision, screen) never dependent on VPS. |

Success Metrics

| Metric | Target |
| --- | --- |
| Screen analysis latency | < 3 seconds (llama3.2-vision) |
| TTS Cost | <$2/month (Gemini Flash vs ElevenLabs $5-22) |
| TTS Quality | Human-like, seamless Urdu/English |
| Proactive suggestion accuracy | > 90% relevant (high threshold) |
| Remote command delivery | < 10 seconds (Telegram → Execution → Response) |
| User satisfaction | “AIRA feels like a real companion, not a tool” |
| Interrupt tolerance | Unlimited mode feels helpful, not annoying (via smart filtering) |

TTS Personality System

Gemini 3.1 Flash TTS supports prompt-controlled voice personality:

# Personality presets
SARCASTIC = "You're a witty companion who cares deeply but shows it through gentle sarcasm. Slight eye-roll in tone. Conversational, not robotic."

CARING = "Warm, concerned friend. Gentle pacing. Supportive tone. Like someone who's known you for years."

PROFESSIONAL = "Clear, precise assistant. Authoritative but approachable. Efficient but not cold."

PLAYFUL = "Enthusiastic, slightly mischievous. Teasing but affectionate. Energetic pacing."

Usage: Set GEMINI_TTS_PERSONALITY in .env or switch dynamically based on mood (Phase 6D).

Notes for Development

- Phase 6A Priority: CSS-only orb (performance), glassmorphism (aesthetic), camera OFF (privacy).

- Phase 6B Parallel: Telegram service + WhatsApp Web can be tested without local GUI automation.

- Hardware headroom: 24GB RAM allows llama3.2-vision comfortably alongside other services.

- Security first: Remote access is high-risk. Build confirmation gates before implementing WhatsApp Desktop automation.

- Interrupt tuning: Start with unlimited mode but high confidence threshold (0.9). Tune down if too chatty.

- No VPS lock-in: All services use .env configuration. Easy to disable remote features if needed.

Last updated: Architecture locked. Design: Glassmorphism + CSS Orb. Vision: Always-on 5s. Remote: Telegram IN, Multi-channel OUT. Interrupts: Unlimited (configurable). VPS: Local-only, optional relay only.